# AutoScribe Electron Beta Client — Development Plan

Decision recap • 9 August 2026

# Objective

Build a beta-grade Windows Electron client for a small group of Indonesian editors, with the AutoScribe pipeline running remotely on a droplet. The beta does not need commercial-grade polish: the priority is a reliable workflow, safe handling of editors’ files, clear diagnostics, and enough real-world use to validate the interaction model.

# Development order

1. Port Feeder to Rust first
Reproduce the existing Feeder behaviour in Rust before beginning the Electron client. This establishes a fast, stable client-side operational layer and avoids reimplementing git, file, manifest, retry, and transport logic in Electron.

2. Establish the Rust daemon
Run Feeder as a long-lived local daemon. Electron will communicate with it indirectly through manifests rather than owning pipeline operations itself.

3. Manifest-based Electron boundary
Electron will write upload/dispatch manifests describing requested work. The Rust daemon will watch for these manifests, perform the required local and remote operations, and maintain the operational state.

4. Populate download manifests
The Rust daemon will monitor for completed remote work and populate download manifests for Electron. Electron can then present completed work to the editor and initiate safe writeback/retrieval without polling or understanding the pipeline internals.

5. Build the Electron beta shell
Once the Rust Feeder/daemon contract is stable and tested, build the Windows Electron UI around the proven workflow rather than porting the existing Obsidian interface literally.

# Proposed responsibility split

| Component | Location | Responsibility |
| --- | --- | --- |
| Electron | Editor’s Windows PC | UI, file/work selection, plan selection, writing upload manifests, reading daemon/download state, presenting results and errors. |
| Rust Feeder daemon | Editor’s Windows PC | Watch manifests, filesystem operations, git operations, network transport, retries, logging, local state, upload/download coordination. |
| Server API / pipeline | Droplet | Remote queueing, pipeline execution, model calls, server-side state and result production. |

# Beta deployment assumptions

The initial beta will involve only a small number of known Indonesian editors.

The developer will be personally available to support testers when problems arise.

The developer will personally install Electron and required support packages on each tester’s Windows machine.

Support packages may include Rust/runtime components, Git, Pandoc, and any other prerequisites needed by the beta build.

Therefore the first beta does not need a polished self-contained installer, automated dependency installation, silent updates, or generalized end-user onboarding.

The remote pipeline remains on the droplet; testers do not need to install or administer the pipeline itself.

# Minimum beta workflow

Select or open the editor’s working directory.

See available Library instructions/plans needed for production work.

Select files and request a run.

Electron writes the appropriate upload/dispatch manifest.

The Rust daemon detects the manifest and handles local preparation and remote submission.

The editor may close Electron while the remote job continues.

The daemon monitors/reconciles remote state and records completed work in download manifests.

Electron displays completed work and allows safe retrieval/writeback.

Local modifications are never silently overwritten.

Failures leave enough structured logs/state for remote support and diagnosis.

# Why this sequence reduces risk

The Rust port separates the operational layer from the future UI. Electron can remain a thin client whose job is to express user intent and display state. Feeder owns the mechanics. This also provides a stable boundary for future changes to Redis, server internals, pipeline implementation, or client UI without requiring all layers to change together.

The existing Obsidian tooling should be treated as a workflow prototype: preserve the interactions that have proved useful, but design the Electron screens for editors who do not know AutoScribe’s internal concepts.

# What can wait until after beta

Commercial-quality Windows packaging and dependency bundling.

Automatic updates.

Sophisticated onboarding and self-service configuration.

Multi-platform installers.

Comprehensive telemetry and support tooling.

UI polish beyond what editors need to work comfortably.

Hardening for unsupported users who cannot contact the developer directly.

# Target milestone

The meaningful beta milestone is one complete editorial production cycle working reliably: editor selects work → Electron creates manifest → Rust daemon submits it → remote pipeline runs asynchronously → daemon detects/retrieves completion → Electron presents and safely writes the result. Once two editors can use that cycle for real work, the product will have a much stronger specification for subsequent commercial hardening.